D2.3 Tender documents

Version 1.0

Author(s) _ CPS

Contributors _ FMS, FPS, PERH, WSS, AZM, CHV, ZAS, CGR, CIB,

HCWH, TBM

Technical references

Start date of Project: September 1st 2025

Duration: 48 months

| Grant Agreement no. | GA 101226565 |
| --- | --- |
| Project title | THERESA - Treat HEalthcaRE System wAstewater |

| Abstract |  |
| --- | --- |
| Hospital Wastewater (HWW) poses a significant environmental and health risk due to the presence of pharmaceuticals, pathogens, and other hazardous substances that are administered in healthcare institutions. Unfortunately, current urban Wastewater Treatment (WWT) plants are not capable of effectively removing many of the pollutants generated by hospitals. As a result, these contaminants reach and accumulate in natural water bodies, threatening ecosystems and biodiversity, and public health through the contamination of drinking water or food. To reduce the risk associated to these contaminants, it is key to remove them as close to their source as possible, and before they are discharged to the municipal water network. Despite the existence of different technologies that efficiently remove contaminants from HWW, currently, there is no single process that can be used for the comprehensive treatment of HWW regarding the elimination of a mix of pollutants to a high degree. In this context, the main objective of THERESA PCP is to launch a Pre-Commercial Procurement (PCP) process based on the development of environmentally sustainable on-site systems to 1) decontaminate HWW, being capable of effectively removing, among other contaminants, cytostatic drugs, X-ray contrast agents, antibiotics, ARB and ARG, from HWW and/or 2) to prevent that these contaminants enter the HWW. |  |

Disclaimer

Funded by the European Union. Views and opinions expressed are however those of the author(s) only and do not necessarily reflect those of the European Union or European Health and Digital Executive Agency (HaDEA). Neither the European Union nor the granting authority can be held responsible for them.

The information proposed in this document is provided as a generical explanation of the proposed topic. No guarantee or warranty is given that the information fits for any particular purpose. The user thereof must assume the sole risk and liability of this report practical implementation. The document reflects only the author’s views and the whole work is not liable for any empirical use of the information contained therein.

Disclaimer

This document is provided with no warranties whatsoever, including any warranty of merchantability, non-infringement, fitness for any particular purpose, or any other warranty with respect to any information, result, proposal, specification, or sample contained or referred to herein. Any liability, including liability for infringement of any proprietary rights, regarding the use of this document or any information contained herein is disclaimed. No license, express or implied, by estoppel or otherwise, to any Intellectual Property Rights (IPR) is granted by or in connection with this document. This document is subject to change without notice. THERESA PCP has been financed with support from the European Commission. This document reflects only the view of the author(s) and the European Commission cannot be held responsible for any use which may be made of the information contained herein.

Authors

| Author | Company | E-mail |
| --- | --- | --- |
| Anabel Peiró, Lucrezia Paglia and Valeriya Bregman, | Corvers Iberia SLU | a.baquedano@corvers.com v.bregman@corvers.com l.paglia@corvers.com |
| Azra Atalan | Corvers procurement Services BV | a.atalan@corvers.com |

Document history

| version # | Date | Author |
| --- | --- | --- |
| V1 | 14/11/2025 | Anabel Peiró, Lucrezia Paglia and Valeriya Bregman |
| V2 | 01/12/2025 | Anabel Peiró, Lucrezia Paglia and Valeriya Bregman |
| V4 | 03/12/2025 | Anabel Peiró, Lucrezia Paglia and Valeriya Bregman |
| V6 | 16/03/2026 | Anabel Peiró, Lucrezia Paglia |
| V7 | 23/03/2026 | Izabela Ratman-Kłosińska |
| V8 | 26/03/2026 | Izaguirre Iriarte, Jon |
| V9 | 27/03/2026 | Carlos Larrañeta Gomez-Caminero |

Table of content

TD8. TECHNICAL FORM	8

1.	Tenderer details	8

2.	Contact details	9

3.	Public description of the project	9

4.	Pass/fail award criteria	10

5.	Technical offer	15

6.	Professional secrecy	19

7.	Declaration	20

8.	Declaration – Russian participation	21

9.	Declaration of pre-existing information (including IPR)	23

TD9. FINANCIAL FORM	25

TD10. ESPD	35

TD11. CONSORTIA STATEMENT	37

SIGNATURES	39

List of Tables

Table 1	8

Table 2	9

Table 3	11

Table 4	16

Table 5	23

Table 6	25

Table 7	27

Table 8	29

Table 9	30

Table 10	33

Table 11	37

Table 12	37

Table 13	38

Document abstract

The Tender Documents draft is based on the Horizon Europe Guidelines and templates to implement Pre-Commercial Procurement (PCP). The Deliverable includes in one compilation the draft of the different Tender Documents (TD), including the Request for Tenders (TD1) and the following TDs: Tender Document 2 (TD 2): Framework Agreement Tender Document 3 (TD 3): PCP Specific Contract for Phase 1 Tender Document 4 (TD 4): PCP Specific Contract for Phase 2 Tender Document 5 (TD 5): PCP Specific Contract for Phase 3 Tender Document 6 (TD 6): PCP End of Phase (1, 2, 3) report Tender Document 7 (TD 7): Contractor details and Project abstracts Tender Document 8 (TD 8): Technical form Tender Document 9 (TD 9): Financial form Tender Document 10 (TD 10): ESPD (European Single Procurement Document) Tender Document 11 (TD 11): Consortia Statement Tender Document 12 (TD 12): Generic test plan template Tender Document 13 (TD 13): Generic test report template

Keywords

Pre-Commercial Procurement (PCP), Request For Tenders (RFT), Framework Agreement (FA), Specific Phase Contract, Exclusion, Selection, Award and Compliance Criteria, Evaluation, Intellectual Property Rights (IPR).

# TD8. TECHNICAL FORM

Please ensure your submission is complete and includes all required documentation for the relevant stage of the competition.

The maximum page limitation for this TD8 is 60 pages including annexes, images and diagrams if any. The font letter will be Calibri 11 with simple/single spacing. Pages in excess will not be evaluated.

Tenderer details

Table 1

| Details |  |
| --- | --- |
| Registered Organisation Name |  |
| Acting in Consortia | YES/NO |
| Registered Address |  |
| Postcode |  |
| Town / City |  |
| Country |  |
| Company Registration |  |
| VAT Registration No. |  |
| Website |  |
| Size (employees number) |  |
| Main activity |  |

Contact details

Table 2

| Details |  |
| --- | --- |
| Title |  |
| Name |  |
| Position |  |
| Organisation |  |
| Main Correspondence Address |  |
| Postcode |  |
| Town / City |  |
| Country |  |
| Phone number |  |
| Mobile Phone |  |
| Email Address |  |

Public description of the project

Please, write your response in the space provided here.

If your tender is successful, we will publish the following summary for marketing purposes. Accordingly, this summary is mandatory, but will not be assessed as part of your tender. By submitting this tender, you hereby grant full permission for the aforementioned publication . Please ensure the summary is suitable for public disclosure.

Pass/fail award criteria

Please fill in the following chart, indicating how your bid addresses each of these mandatory requirements. Please fill all the explanations in the respective field of the table and do not add explanations or make referral to information outside of the table. Failure to do so will lead to non-compliance with the mandatory requirement and to exclusion of the tender.

Table 3

| Category | Requirement ID | Requirement Title | Short Description |
| --- | --- | --- | --- |
| CONTAMINANT REMOVAL REQUIREMENTS | CRR 1.1 | Cytostatics Removal |  |
|  | CRR 1.2 | Watersoluble, nephrotropic, low osmolar iodinated x-ray contrast media removal |  |
|  | CRR 1.3 | Gadolinium-Based Magnetic resonance imaging contrast media removal |  |
|  | CRR 1.4 | Antibiotics Removal |  |
| OPERATIONAL & TECHNICAL REQUIREMENTS | OPR1.1 | Wastewater flow capacity and system stability |  |
|  | OPR1.2 | Wastewater flow peaks |  |
|  | OPR1.3 | Wastewater temperature tolerance |  |
|  | OPR1.4 | pH tolerance and variability |  |
|  | OPR1.5 | Baseline organic load compatibility |  |
|  | OPR1.6 | Operational autonomy, staffing, and maintenance |  |
|  | OPR1.7 | Performance |  |
|  | OPR1.8 | Cybersecurity |  |
|  | OPR1.9 | Suspended Solids and solid fractions handling capability |  |
|  | OPR1.10 | Monitoring System/Dashboard |  |
|  | OPR1.11 | Fault Handling mechanisms |  |
|  | OPR1.12 | Interoperability and Communication Compliance with existing systems |  |
| SPACE & SITE INTEGRATION REQUIREMENTS | SSI1.1 | Site Compatibility and Installation |  |
|  | SSI1.2 | Space Efficiency & Scalability |  |
|  | SSI1.3 | Climate Adaptability |  |
|  | SSI1.4 | Solution Layout |  |
| Water reuse & Water efficiency | WR1.1 | Water Reusability |  |
| Sustainbility aspects | SCA1.1 | Energy efficiency |  |
|  | SCA1.2 | Cost Efficiency |  |
|  | SCA1.3 | Health & safety |  |
|  | SCA1.4 | Supply-chain sustainability and responsible sourcing |  |
|  | SCA1.5 | Environmental added value |  |
| General Requirements | GER1.1 | Phase 2 Prototype Testing |  |
|  | GER1.2 | Phase 3 Pilot deployment |  |
|  | GER1.3 | Phase 3 Verification (ETV) |  |
|  | GER1.4 | Testing compliance |  |
|  | GER1.5 | Pilot (Phase 3) user feedback collection |  |
|  | GER1.6 | Bug reporting, helpdesk, and feedback management |  |
|  | GER1.7 | Pilot operation and maintenance support |  |

Technical offer

Please describe your offer/solution following the following template. How does your tender address each of the award criteria as described in section 3.5 Award criteria – WEIGHTED AWARD CRITERIA of TD1. Request for Tenders?

Please fill all the explanations in the respective field of the table and  References to annexes clearly identified within the table. Failure to do so will lead to non-compliance with the sub award criteria and to be scored zero points in that particular field.

Table 4

| # | Description | Max. Points |
| --- | --- | --- |
| A. | IMPACT ON THE CHALLENGE | 70 |
| A1. | Removal Rates | 20 |
| A1.1 |  | 4 |
| A1.2 |  | 4 |
| A1.3 |  | 4 |
| A1.4 |  | 4 |
| A1.5 |  | 4 |
| A2. | Contaminants | 15 |
| A.2.1 |  | 3 |
| A.2.2 |  | 3 |
| A.2.3 |  | 3 |
| A.2.4 |  | 3 |
| A.2.5 |  | 3 |
| A3. | Operational and Technical Criteria | 12 |
| A3.1 |  | 3 |
| A3.2 |  | 3 |
| A3.3 |  | 6 |
| A4. | Sustainbility aspects | 23 |
| A4.1 |  | 5 |
| A4.2 |  | 7 |
| A4.3 |  | 4 |
| A4.4 |  | 7 |
| B. VALIDITY OF THE TECHNICAL APPROACH |  | 10 |
| B.1. Quality of the methodology – Design, development and installation of the solution |  | 3 |
| B1.1. |  |  |
| B.2. Technical validity and robustness of the solution proposed |  | 7 |
| B2.1 |  |  |
| C. QUALITY OF THE TENDER |  | 10 |
| C.1. Commercial potential |  | 5 |
| C.1.1. |  | 5 |
| C.2. Implementation methodology |  | 5 |
| C2.1. |  | 5 |
| Total |  | 90 |

Professional secrecy

Please indicate which parts of the information in the tender is confidential, and indicate why disclosure of such information may be harmful to you.

Information essential for evaluation cannot be declared confidential

Please, write your response in the space provided here.

Declaration

By submitting the tender you are confirming that the information given, in this application, is complete and that you are actively engaged in this project and responsible for its overall management and agree to properly implement the award if made to you. You are confirming that:

- your organization is prepared to carry out this project at the stated price;

- you are not subject to the exclusion criteria as stated in 3.2 of TD1 Request for Tenders; and

- you comply with the compliance criteria as stated in 3.4 of TD1 Request for Tenders (in particular you and your tender is compliant with laws and regulations regarding privacy, ethics, health and safety); and

- the services offered are within the definition of the research and development as mentioned in the Frascati Manual; and

- you comply with the legal requirements stated in TD1 Request for Tenders and;

- you are also confirming that you have read and understood the relevant explanatory materials;

- you are not sharing any classified information.

By signing and submitting this application you acknowledge that you've read and understood the statement above and accept it without reservation.

I hereby confirm that I fully comply with the declaration as stated above.

Signature

Please, sign here.

Declaration – Russian participation

As of 9 April 2022, in accordance with Council Regulation (EU) 2022/576, it is prohibited to award any public or concession contract to any person or company that has a connection with Russia as defined in the Regulation. This includes persons or companies acting directly as Tenderers or contractors as well as subcontractors, suppliers, or companies whose capacities are relied on for the proper performance of the Contract, where these capacities account for more than 10% of the Contract value.

A connection with Russia as defined in the Regulation exists where:

- the Technology Provider is a Russian national or where the Technology Provider is established in Russia;

- a natural person or a company fulfilling one of the criteria referred to in a) owns more than 50 % of the proprietary rights of the Technology Provider; or

- the Technology Provider acts on behalf of or at the direction of persons or companies fulfilling the criteria of a) and/or b).

Contracts with such persons or companies with a connection with Russia that were concluded before 9 April 2022 may only continue to be executed until 10 October 2022.

I, the undersigned [name and surname] as [capacity] of the [name of legal entity] (hereafter the "Entity") with registered office in (street address, post code

in the City of (City) with tel. (number) and VAT reg. no. (number)

Acting in the context of a consortium or association of several entities together with the following entities:

HEREBY I STATE AND DECLARE (in the name of the participating entities – if applicable - as well) under my own personal responsibility, fully aware that in case of fraudulent statements the penalties provided by the Spanish law, pursuant to

THAT

I. None of the cases described in a) to c) applies to my/our company.

II. In order to execute the Contract for parts of the Services, I/we

will not rely on/have not relied on the capacities of persons or companies described in a) to c) (for the proper performance of the Contract).

will rely on/have relied on the capacities of the following persons or companies described in a) to c) (for the proper performance of the Contract).

(Details of companies providing such capacities)

No services provided by any company commissioned for the proper performance of the contract exceed 10% of the Contract value.

The commissioning of such persons/companies is permitted by way of derogation (Article 5k(2) of Council Regulation (EU) 2022/576).

The contract was concluded before 9 April 2022 and the collaboration will be terminated before 10 October 2022.

will not commission/have not commissioned any of the persons or companies described in a) to c) as subcontractors.

will commission/have commissioned the following persons or companies described in a) to c) as subcontractors.

(Details of companies commissioned as subcontractors)

No services provided by any subcontractor exceed 10 % of the contract value.

The commissioning of such persons/companies is permitted by way of derogation (Article 5k(2) of Council Regulation (EU) 2022/576).

The contract was concluded before 9 April 2022 and the collaboration will be terminated before 10 October 2022.

will not commission/have not commissioned any of the persons or companies described in a) to c) as suppliers.

will commission/have commissioned the following persons or companies described in a) to c) as suppliers:

(Please state any such companies commissioned as suppliers.)

No services provided by any supplier exceed 10% of the Contract value.

The commissioning of such persons/companies is permitted by way of derogation (Article 5k(2) of Council Regulation (EU) 2022/576).

The contract was concluded before 9 April 2022 and the collaboration will be terminated before 10 October 2022.

I hereby confirm that I fully comply with the declaration as stated above.

Signature

Declaration of pre-existing information (including IPR)

I, the undersigned [name and surname] as [capacity] of the [name of legal entity] (hereafter the "Entity") with registered office in (street address, post code) in the City of (City) with tel. (number) and VAT reg. no. (number)

HEREBY I STATE AND DECLARE

under my own personal responsibility, fully aware that in case of fraudulent statements the penalties provided by Spanish and Navarra´s law as well as in TD2 Framework Agreement will apply

THAT

The following list contains all the pre-existing rights as whole (including all members of the group in a consortium, subcontractors and third parties on which the technology provider relies to fulfil some selection criteria) that are attached to the proposed solution or parts of the proposed solution in TD8. Technical Form for this TD1. Request For Tender.

Table 5

| Pre-existing information concerned | Rights to pre-existing information | Identification of rights’ holder |
| --- | --- | --- |

I state that the lead contractor, the members of the consortium, subcontractors and third parties on which the technology provider relies to fulfil some selection criteria have sufficient rights to use these pre-existing rights and that – as long as it is necessary to implement the solution – the members of the THERESA PCP Consortium will have rights to use and access these pre-existing rights.

I hereby confirm that I fully comply with the declaration as stated above.

Signature

Pre-Commercial Procurement of innovative and sustainable solutions to Treat

HEalthcaRE System wAstewater

THERESA PCP

PCP TENDER DOCUMENT  9

FINANCIAL FORM (TD9)

# TD9. FINANCIAL FORM

- Please note that in the execution of the Framework Agreement and any other awarded Phase Contracts, the personnel mentioned in criteria 2, 3, 4, 5, 6 and 7; and the testing location(s) proposed under criterion 8 will be required to execute the contract

- Any modifications shall be promptly communicated to FMS, who will have the right to approve or deny the change.

- Please note that the total value of products offered in phase 1 and 2 must be less than 50 (fifty) % of the value of the phase 1 and phase 2 contract. Both percentages for the product value inside phase 1 and phase 2 must be set at less than 50 (fifty) % to ensure that tenders that do not go through to phase 2 or phase 3 still satisfy the definition of an R&D services contract. The total value of products offered in the last phase must be so that the total value of products offered in all phases is less than 50% of the total value of the PCP framework agreement.

- The Financial Section must provide binding unit prices for all foreseeable items for the duration of the whole framework agreement and give a breakdown of the price for the current phase in terms of units and unit prices (hours and unit price per hour), for every type of item in the contract (e.g. junior and senior researchers).

- A list of staff working on the specific contract (including for subcontractors), indicating clearly their role in performing the contract (i.e., whether they are principal R&D staff or not whether they are working on security components or not) and the location (country) where they will carry out their tasks under the contract.

- The maximum page limitation for this TD9 is 10 pages including annexes, images and diagrams if any. The font letter will be Calibri 11 with simple/single spacing. Pages in excess will not be evaluated.

Cost Breakdown PCP-phase 1 - for assessment of criterion price

Please provide the cost breakdown for development of your proposed solution for PCP-phase 1. Please indicate binding (for entire project duration) hourly rates for each category of R&D resources (personnel - junior, senior researchers, etc.) and specify other costs.

Table 6

| CATEGORY | UNIT PRICE |  | QUANTITY | TOTAL PRICE (€) |
| --- | --- | --- | --- | --- |
| Personnel incl. hourly rates | Price per hour |  | Number of hours per phase |  |
| Personnel incl. hourly rates (junior) | Price per hour |  | Number of hours per phase |  |
| Personnel incl. hourly rates (mid-level) | Price per hour |  | Number of hours per phase |  |
| Personnel incl. hourly rates (senior) | Price per hour |  | Number of hours per phase |  |
| Materials |  | Price per unit of material | Number of unit of material per phase |  |  |
| Facilities | Price of using the tenderers facilities for the purposes of THERESA PCP per hour |  | Number of hours per phase allocated to THRESA PCP |  |
| Overhead costs | Price per unit of item |  | Number of unit of item per phase |  |
| Subcontract |  | Price per hour | Number of hours per phase |  |  |
| Travel and accommodation | Price per planned trip |  | Number of trips planned |  |
| Other (specify) |  | Price per unit of item | Number of unit of item per phase |  |  |
| Total price with exclusive development (IPR owned by PBG) (Excl. VAT) |  |  |  |  |  |
| Total price with shared IPR (owned by tenderers) (Excl. VAT) |  |  |  |  |  |
| Total price with shared IPR (owned by tenderers) (Incl. VAT) (give VAT rate) |  |  |  |  |

Estimated Cost Breakdown PCP-phase 2 - for assessment of criterion price

Please provide an estimation of the cost breakdown for development of your proposed solution for PCP-phase 2.

Table 7

| CATEGORY | UNIT PRICE |  | QUANTITY | TOTAL PRICE (€) |
| --- | --- | --- | --- | --- |
| Personnel incl. hourly rates | Price per hour |  | Number of hours per phase |  |
| Personnel incl. hourly rates (junior) | Price per hour |  | Number of hours per phase |  |
| Personnel incl. hourly rates (mid-level) | Price per hour |  | Number of hours per phase |  |
| Personnel incl. hourly rates (senior) | Price per hour |  | Number of hours per phase |  |
| Materials |  | Price per unit of material | Number of units of material per phase |  |
| Facilities | Price of using the tenderers facilities for the purposes of THERESA PCP per hour |  | Number of hours per phase allocated to THRESA PCP |  |
| Overhead costs | Price per unit of item |  | Number of units of item per phase |  |
| Subcontract |  | Price per hour | Number of hours per phase |  |
| Travel and accommodation | Price per planned trip |  | Number of trips planned |  |
| Other (specify) |  | Price per unit of item | Number of units of item per phase |  |
| Total price with exclusive development (IPR owned by PBG) (Excl. VAT) |  |  |  |  |
| Total price with shared IPR (owned by tenderers) (Excl. VAT) |  |  |  |  |
| Total price with shared IPR (owned by tenderers) (Incl. VAT) (give VAT rate) |  |  |  |  |

Estimated Cost Breakdown PCP-phase 3 - for assessment of criterion price

Please provide an estimation of the cost breakdown for development of your proposed solution for PCP-phase 3.

1) Budget considering the possibility of hospitals keeping the prototype at the end of phase 3

Please note that the total value of products offered in phase 1 and 2 must be less than 50 (fifty) % of the value of the phase 1 and phase 2 contract. Both percentages for the product value inside phase 1 and phase 2 must be set at less than 50 (fifty) % to ensure that tenders that do not go through to phase 2 or phase 3 still satisfy the definition of an R&D services contract. The total value of products offered in the last phase must be so that the total value of products offered in all phases is less than 50% of the total value of the PCP framework agreement.

Table 8

| CATEGORY | UNIT PRICE |  | QUANTITY | TOTAL PRICE (€) |
| --- | --- | --- | --- | --- |
| Personnel incl. hourly rates | Price per hour |  | Number of hours per phase |  |
| Personnel incl. hourly rates (junior) | Price per hour |  | Number of hours per phase |  |
| Personnel incl. hourly rates (mid-level) | Price per hour |  | Number of hours per phase |  |
| Personnel incl. hourly rates (senior) | Price per hour |  | Number of hours per phase |  |
| Materials |  | Price per unit of material | Number of units of material per phase |  |
| Facilities | Price of using the tenderers facilities for the purposes of THERESA PCP per hour |  | Number of hours per phase allocated to THRESA PCP |  |
| Overhead costs | Price per unit of item |  | Number of units of item per phase |  |
| Subcontract |  | Price per hour | Number of hours per phase |  |
| Travel and accommodation | Price per planned trip |  | Number of trips planned |  |
| Other (specify) |  | Price per unit of item | Number of units of item per phase |  |
| Total price with exclusive development (IPR owned by PBG) (Excl. VAT) |  |  |  |  |
| Total price with shared IPR (owned by tenderers) (Excl. VAT) |  |  |  |  |
| Total price with shared IPR (owned by tenderers) (Incl. VAT) (give VAT rate) |  |  |  |  |

2) Budget considering the possibility of hospitals returning the prototype at the end of phase 3

Table 9

| CATEGORY | UNIT PRICE |  | QUANTITY | TOTAL PRICE (€) |
| --- | --- | --- | --- | --- |
| Personnel incl. hourly rates | Price per hour |  | Number of hours per phase |  |
| Personnel incl. hourly rates (junior) | Price per hour |  | Number of hours per phase |  |
| Personnel incl. hourly rates (mid-level) | Price per hour |  | Number of hours per phase |  |
| Personnel incl. hourly rates (senior) | Price per hour |  | Number of hours per phase |  |
| Materials |  | Price per unit of material | Number of units of material per phase |  |
| Facilities | Price of using the tenderers facilities for the purposes of THERESA PCP per hour |  | Number of hours per phase allocated to THRESA PCP |  |
| Overhead costs | Price per unit of item |  | Number of units of item per phase |  |
| Subcontract |  | Price per hour | Number of hours per phase |  |
| Travel and accommodation | Price per planned trip |  | Number of trips planned |  |
| Other (specify) |  | Price per unit of item | Number of units of item per phase |  |
| Total price with exclusive development (IPR owned by PBG) (Excl. VAT) |  |  |  |  |
| Total price with shared IPR (owned by tenderers) (Excl. VAT) |  |  |  |  |
| Total price with shared IPR (owned by tenderers) (Incl. VAT) (give VAT rate) |  |  |  |  |

- List of staff working on the specific contract (including for subcontractors), indicating clearly their role in performing the contract (i.e., whether they are principal R&D staff or not whether they are working on security components or not) and the location (country) where they will carry out their tasks under the contract.

Table 10

| Name | Role | Location | Subcontractor (YES/NO) |
| --- | --- | --- | --- |

Pre-Commercial Procurement of innovative and sustainable solutions to Treat

HEalthcaRE System wAstewater

THERESA PCP

PCP TENDER DOCUMENT  10

ESPD (TD10)

# TD10. ESPD

Pre-Commercial Procurement of innovative and sustainable solutions to Treat

HEalthcaRE System wAstewater

THERESA PCP

PCP TENDER DOCUMENT  11

CONSORTIA STATEMENT (TD11)

# TD11. CONSORTIA STATEMENT

In this statement of joint and several liability, the consortium members conform to the following requirements:

- each member of the consortium hereby agrees to appoint the lead contractor as mentioned below to operate as single point of contact to the lead procurer

- each member of the consortium hereby authorizes the lead contractor to act in its name and on its behalf, concerning their rights and obligations under TD2 Framework Agreement and TD3,4 and 5 Phase Contract, and to sign TD2 Framework Agreement and TD3,4 and 5 Phase Contract on their behalf

- Each member of the consortium hereby accepts joint and several liability for all obligations of the contractor under TD2 Framework Agreement and TD3,4 and 5 Phase Contract.

- Each member of the consortium is listed in the professional register or trade register or a foreign equivalent in accordance with the legislation in force in the country where it is established

| Table 11 Member of the Consortium 1 (lead contractor and authorized to act in the name and on behalf of the consortium). |
| --- |
| Name of duly authorized person |  |
| Function |  |
| Signature |  |
| Place and date |  |

| Table 12 Member of the Consortium 2. |
| --- |
| Name of duly authorized person |  |
| Function |  |
| Signature |  |
| Place and date |  |

| Table 13 Member of the Consortium 3. |
| --- |
| Name of duly authorized person |  |
| Function |  |
| Signature |  |
| Place and date |  |

Please add as many tables as members of the consortium Indicate level of involvement (FTE or %)

# SIGNATURES

- FUNDACION PUBLICA MIGUEL SERVET (FMS)

Signature(s)

Name(s):

Title(s):

Date

- FUNDACION PUBLICA ANDALUZA PROGRESO Y SALUD M.P. (FPS)

Signature(s)

Name(s):

Title(s):

Date

- SIHTASUTUS POHJA-EESTI REGIONAALHAIGLA (PERH)

Signature(s)

Name(s):

Title(s):

Date

- WOJEWODZKI SZPITAL SPECJALISTYCZNY W OLSZTYNIE (WSS)

Signature(s)

Name(s): Patrik Krauspe

Title(s): State Secretary

Date

- ACADEMISCH ZIEKENHUIS MAASTRICHT (AZM)

Signature(s)

Name(s):

Title(s): -

Date

- ZIEKENHUIS AAN DE STROOM (ZAS)

Signature(s)

Name(s):

Title(s):

Date

- CONSORCI HOSPITALARI DE VIC (CHV)

Signature(s)

Name(s):

Title(s):

Date

Please indicate the category of personnel per work package and task (e.g. senior project management)

It will depend on the particular material that the tenderer is offering. Tenderers can add a table in this specific field.

Simple example would be the tenders facilities´ renting invoice divided by the number of monthly working hours and then the number of units would be the number of hours allocated to THERESA PCP.

Tenderers can provide a brief description of what is included as overhead cost, considering that  they refer to indirect, fixed expenses a business incurs to operate, such as rent, utilities, salaries, and insurance

The financial compensation valuing the benefits and risks of the allocation of ownership of the IPRs to the contractor (i.e. IPRs generated by the contractor during the PCP), by giving an absolute value for the price reduction between the price offered in the tender compared to the exclusive development price (i.e. the price that would have been quoted where IPR ownership was to be transferred to the procurers). The offer must indicate how this is translated into each of the Phases (by showing two prices in the offer for each Phase).

Please indicate the category of personnel per work package and task (e.g. senior project management)

It will depend on the particular material that the tenderer is offering. Tenderers can add a table in this specific field.

Simple example would be the tenders facilities´ renting invoice divided by the number of monthly working hours and then the number of units would be the number of hours allocated to THERESA PCP.

Tenderers can provide a brief description of what is included as overhead cost, considering that  they refer to indirect, fixed expenses a business incurs to operate, such as rent, utilities, salaries, and insurance

The financial compensation valuing the benefits and risks of the allocation of ownership of the IPRs to the contractor (i.e. IPRs generated by the contractor during the PCP), by giving an absolute value for the price reduction between the price offered in the tender compared to the exclusive development price (i.e. the price that would have been quoted where IPR ownership was to be transferred to the procurers). The offer must indicate how this is translated into each of the Phases (by showing two prices in the offer for each Phase).

Please indicate the category of personnel per work package and task (e.g. senior project management)

It will depend on the particular material that the tenderer is offering. Tenderers can add a table in this specific field.

Simple example would be the tenders facilities´ renting invoice divided by the number of monthly working hours and then the number of units would be the number of hours allocated to THERESA PCP.

Tenderers can provide a brief description of what is included as overhead cost, considering that  they refer to indirect, fixed expenses a business incurs to operate, such as rent, utilities, salaries, and insurance

The financial compensation valuing the benefits and risks of the allocation of ownership of the IPRs to the contractor (i.e. IPRs generated by the contractor during the PCP), by giving an absolute value for the price reduction between the price offered in the tender compared to the exclusive development price (i.e. the price that would have been quoted where IPR ownership was to be transferred to the procurers). The offer must indicate how this is translated into each of the Phases (by showing two prices in the offer for each Phase).

It will depend on the particular material that the tenderer is offering. Tenderers can add a table in this specific field.

Simple example would be the tenders facilities´ renting invoice divided by the number of monthly working hours and then the number of units would be the number of hours allocated to THERESA PCP.

Tenderers can provide a brief description of what is included as overhead cost, considering that  they refer to indirect, fixed expenses a business incurs to operate, such as rent, utilities, salaries, and insurance

The financial compensation valuing the benefits and risks of the allocation of ownership of the IPRs to the contractor (i.e. IPRs generated by the contractor during the PCP), by giving an absolute value for the price reduction between the price offered in the tender compared to the exclusive development price (i.e. the price that would have been quoted where IPR ownership was to be transferred to the procurers). The offer must indicate how this is translated into each of the Phases (by showing two prices in the offer for each Phase).